## Slide 1: MIS ACM CLaims
H10/ACM & H4/GTA
Munich, July 2nd
Allianz SE

## Slide 2: Claims MIS to improve steering within and across the OEs
Achievements
Current situation
  Target Picture
  One claims MIS used across the Group (OEs and Group centers) with Group-wide dashboards including a mix of financial and operational KPIs
  Establish harmonized KPI set built on Global Business Glossary
  Foster automation of data collection by leveraging the Global Data Platform
  Initiation of unification effort - consolidation of major KPIs collected. Major KPIs collected & consolidated
  Agreed joint ownership of the topic with H7, with support from H4 to drive changes through the Data Fitness and build MIS
  Onboarded two pilot OEs: France and Germany – requirements definition phase finished
  Many different MIS/ dashboards across OEs
  Over 160 KPIs collected by different group centers, sometimes similar or identical
  Different KPIs measured and different definitions, e.g. what is one claim, used
  Reporting to group centers often manual effort

## Slide 3: Key phases of MIS solution delivery outlined
REQUIREMENTS
Definition of all KPIs for ACM Claims MIS, including calculation formulas and definition of all underlying attributes needed for calculation (all attributes need to be included in the Global Business Glossary)
Definition of all values for reference data
Definition of dashboards, including design, aggregation / drill down capabilities / dimensions, and data refresh requirements
Access rights requirements (who is allowed to see what)
Data Fitness / Data Quality requirements for every attribute
MIS SOLUTION
Solution architecture for MIS implementation on Global Data Platform (GDP)
Extend GDP Glossary for new attributes, and reference data values
Extend GDP Ontology (Global Data Model) for new attributes and reference data values
Develop MIS consumption data model
Extend data pipelines to load the new data attributes into the consumption data model
Develop new dashboards
Extend standard interface with ITMP for new attributes (Data dictionary / data catalogue)
Implement Data Fitness / Data Quality rules
OE ONBOARDING
Identify local Data Sources for each attribute
Link local data attributes to GDP Glossary (data dictionary / data catalogue for each data source) and to GDP Ontology
Define local data flows for every attribute (from local data source to consumption data model)
Establish regular data ingestion into consumption data model (including data consolidation for data coming from multiple data sources)
Implement users and user access rights
Implement additional (local) Data Fitness / Data Quality rules
Implement corrective measure for improving data quality
02 ACM Claims MIS: Solution Delivery

## Slide 4: All KPIs already defined – technical and visualization workshop set up to start into solution phase
Scope
  Motor retail, including Nat Cat, Legal, Personal accident, ICAs (where applicable)
7
Claims notified within 24h from accident
4
Closed claims
5
Claims closed per FTE
3
Re-opened claims
2
New claims
1
Open claims
6
Closure ratio (closed/new)
9
Employee turnover (voluntary)
10
5 star rating Allianz (after settlement)
8
Claims notified within 48h from accident
13
Telephone availability
11
5 star rating provider (after settlement)
14
Call abandonment rate
15
Claims cost
16
Steering rate (to preferred fulfillment option excl. cash settlement)
17
First contact resolution
KPIs prioritized
Next steps
  Kickoff solutioning phase with data workshops with pilot OEs
12
Calls answered inside 20/30 seconds (different market practices)
methodology of counting claims differs among OEs – comparability is limited

## Slide 5: Dashboard views – overview screen (1/2)
Dummy data – for visualization purpose only
Filter coverage:
All coverages
MOD glass
MOD w/o glass
MTPL property damage
Claims KPIs
Customer Experience KPIs
„#“ number value (scale on left side)
„%“ percentage value (scale should be on right side if mixed with #
Chart: Claims cost
| Timespan | Timespan | Timespan
Average claims cost | 10 | 5 | 4
# in t.
# in t.
Chart: Claims closed per FTE
| Timespan | Timespan | Timespan
Claims closed per FTE | 7 | 4 | 5
# in t.
Chart: Claims open/new/closed
| Timespan | Timespan | Timespan
Open | 2 | 1 | 5
New | 4 | 6 | 3
Closure ratio | 4 | 7 | 1
Claims closed | 3 | 2 | 8
%
Chart: First Contact Resolution
| Timespan | Timespan | Timespan
FCR | 10 | 14 | 12
%
Filter timespans:
Last month
3 months rolling
12 months rolling
Last finished quarter
Last finished year
Scroll down
Chart: Contact Centre KPIs
| Timespan | Timespan | Timespan
Calls answered within 20/30 seconds | 3 | 1 | 6
Telephone availability | 2 | 4 | 3
Abandonment rate | 1 | 2 | 1
%
Chart: 5 star rating
| Timespan | Timespan | Timespan
Allianz 5 star rating | 2 | 3 | 4
Provider 5 star rating | 1 | 4 | 3
#

## Slide 6: Dashboard views – overview screen (2/2)
Dummy data – for visualization purpose only
Internal handling KPIs
Employee KPIs
%
Chart: Employee turnover
| Timespan | Timespan | Timespan
Employee turnover | 1 | 2 | 1
Filter timespans:
Last month
3 months rolling
12 months rolling
Last finished quarter
Last finished year
Filter coverage:
All coverages
MOD glass
MOD w/o glass
MTPL property damage
Chart: Time to notification
| Timespan | Timespan | Timespan
24h time to FNOL | 4 | 5 | 2
48h time to FNOL | 6 | 9 | 3
%
Chart: Steering rate
| Timespan | Timespan | Timespan
24h time to FNOL | 2 | 5 | 3
%

## Slide 7: Dashboard views – Deep dive claims KPIs - example
Dummy data – for visualization purpose only
Filter timespans:
Last month
3 months rolling
12 months rolling
Last finished quarter
Last finished year
Filter coverage:
All coverages
MOD glass
MOD w/o glass
MTPL property damage
Chart: Open claims
| Timespan | Timespan | Timespan
Claims open | 2 | 1 | 5
Chart: New claims
| Timespan | Timespan | Timespan
Claims new | 4 | 6 | 3
Back to overview
New claims |  |  | 
 | Timespan | Timespan | Timespan
Claims new | 4 | 6 | 3
# in t.
# in t.
Chart: 
| Timespan | Timespan | Timespan
Claims closed | 3 | 2 | 8
Claims closed |  |  | 
 | Timespan | Timespan | Timespan
Claims closed | 3 | 2 | 8
# in t.
Deep dive charts will show exact numbers plus add % change column
Open claims |  |  | 
 | Timespan | Timespan | Timespan
Claims open | 2 | 1 | 5

## Slide 8: Current actions & timeline for priority 1 KPIs
ACM Claims MIS
Sprint 0
Sprint 1
Sprint 2
Sprint 3
Sprint 4
Sprint 5
Sprint 6
Sprint 7
All requirements in place
Define
Requirements
KPIs and formulas defined
Underlying attributes defined in Glossary
Reference data values defined
Access rights defined (not part of MVP)
Dashboards requirements defined
Data Fitness rules defined
1 sprint = 2 weeks
Global Solution in place (Wave 1)
Pilot OEs onboarded
19.05
22.05
05.06
19.06
Build
MIS
Solution
OE Onboarding
Local data sources identified
Data flows to link local data sources to consumption data model developed
Local Data Fitness rules defined and implemented
Data pipelines and data layers extended
Dashboards developed
Standard Interface with ITMP developed
Data Fitness rules implemented
GDP Glossary extended
GDP Ontology extended
Consumption data model developed
Local data attributes linked to GDP Glossary
Automated data ingestion est.
User access rights implemented
* Assuming resources (global and local) are ready when we need them.
* Assuming budget is available.
06.11
30.09

## Slide 9
Backup

## Slide 10: Overview
Key aspects
  Germany
    Refresh on monthly basis (some history at the beginning?)
    First we talk about the push architecture (target is automated pull)
    Resource conflicts in August (timeline/whats possible will be send from DE until 24.7)  Tasks DE
    Sources/Data set: Claims Data Mart, Schadendatamart, Servey, ADBIBSP/BIBS, Excel List
    Data Domain: Claim, Telephonie, Survey, HR, FTE, 5 star rating (Frequency defers for every Domain)
    We provide SFTP to transfer data into secure area (no email)
  France
    we have all the data on the 10.8 (Colin: Timeline should be okay) (Without telephonie (3 KPIs) and servey data (are french local specific, in Germany as well))
    New dimension for data extraction. dumps: additional layer. For every claim status is another view.  we get data in 6 files and not in 1 file (they give us )
      We don’t connect to their system
      Prepare a view exclusively for us and use the view for wave two

## Slide 11: Status
  Status
    First draft of harmonized model available: OE satellites are still missing since we did not get any data from OEs yet. Also field information is only guessed (data type, not null etc.)
    First draft of consumption model (basic and aggregated) is available. Field information not available yet. Created Sandbox environment on MSTR and providing test data for MSTR team New  MSTR can access the Postgres
    OE Germany
        Claims: Received data feed. Uploaded to Teams.
        Telephony: Received data feed. Uploaded to Teams.
        FTE: Received last 2 years data on 11th of August
        Survey: Seems they got limited amount of data (period). In discussion.
    OE France
        Claims: ABS Data received. Legacy data will be delivered by 12th October.
        FTE: Received data feed and uploaded to Teams.
        Telephony: Received data feed and uploaded to Teams
        Survey: Expecting data by next week. They are checking feasibility to get data from old system as well.
    Dremio
      Harmonization from local to global Satellites and Consumption layer (basis and aggregated) in Dremio.
      They asked for KPI WS (meeting on Monday)
      Viktor gave an introduction in Dremio

## Slide 12: Status
  Status
    OE Germany
      Claims: Received data feed. Uploaded to Teams.
      Telephony: Received data feed. Uploaded to Teams.
      FTE: Received last 2 years data on 11th of August
      Survey: Issue with claim identifier sorted out. Sent reminder email.
    OE France
      Claims: ABS Data feed should be available by today. Legacy, Timelines seems not supportive, In discussion with FR.
      FTE: Received data feed and uploaded to Teams.
      Telephony: Received data feed and uploaded to Teams
      Survey: FR confirmed they have data already. Need to re-structure data as per our needs.
    Dremio: Initial meeting with Kamil. WIP to go through Dremio basic and advanced training Azure: File Share Service on-going issue, CSV files not able to upload from within AVC to Azure portal. Working with IT and Microsoft to resolve Test Kafka User Defined Functions within Kafka Connect to customize hash generation.
    Demoed DE FTE and FR Telephony CSV directly into Dremio as various layers.
    Adjustment of the sandbox tables (including missing dimensions). Next: creating test data

## Slide 13: Status
  Status
    Rollout of harmonized model on PostgreDB
    Next step: adjustment of consumption model, rollout in sandbox, test data